## Slide 1
QualityKiosk
AU Bank | Customer Onboarding|
Performance Testing Closure Report

## Slide 2
Test Objective & SLA
01.
Go Live Certification
02.
Detailed Status
03.
ROI – Performance Testing
04.
Agenda
Performance Testing Journey
05.
Engagement Benefits
06.
Annexure – Performance Engineering
07.
Performance Testing Summary – Run Tracker
08.

## Slide 3
Test Objective & SLA
The objective of this engagement is to benchmark the performance of AU – Customer On-boarding application in the given PT environment and scale the application to achieve 4000 Users concurrency.
Test Objective
SLAs
Performance Acceptance Criteria (SLAs) |  |  | 
Parameters | Pass Percentage |  | > 99%
 | Response Time | Page-wise Response Time | < 3 Sec @ 90th percentile
 |  | Request(API)-wise Response Time | < 1 Sec @ 90th percentile
 | H/W Utilization of all servers |  | < 70%

## Slide 4
Executive Summary
Considering the below pointers, the AU Customer Onboarding Application is RECOMMENDED TO GO-LIVE till 4000 concurrent users
CURRENT STATE:
AU Customer Onboarding application scaled up to user concurrency of 4000 Users with
  100% pass percentage during peak load (0.05% errors observed during ramp-up and ramp-down)
  Response time for all the pages are within the SLA of 3secs
  Achieved TPM* → 765 with 4000 user concurrency
  Bench-marked the application - Achieved TPS* - 12.72, TPM* - ~765
  Error % - Reduced From 60% to 0.05%
  Total HTTP transactions – 22,41,696 in 30mins (1245 HTTP Transaction per second) without failures
*Definition of TPS and TPM considered as per business cases
TPS – No of leads created E2E (CIF creation, SA eKYC and non-eKYC , Cross Sell FD) in one second
TPM – No leads created E2E (CIF creation, SA eKYC and non-eKYC , Cross Sell FD) in one minute
Go Live Certification
RECOMMENDED to Go-Live

## Slide 5
Detailed Status
1. Activities Performed
SANITY TEST :
Sanity Test Execution of identified 7 Scenario – Completed
SCALABILITY TEST :
Load Test Execution of all identified scenarios up to 100 users – Completed
Load Test Execution of all identified scenarios up to 400 users – Completed
Load Test Execution of all identified scenarios up to 750 users – Completed
Load Test Execution of all identified scenarios up to 1000 users – Completed
Load Test Execution of all identified scenarios up to 3000 users – Completed
Stress Test Execution of all identified scenarios up to 4000 users – Completed
Endurance Test Execution of all identified scenarios up to 2000 users – Completed
2. Key Issues, Risks
No open issues on the application with a maximum 4000 user load
3. Root cause Analysis
RCA is mentioned in subsequent slides
QK has shared High Response Time Page details observed during the initial load test execution (couple of runs)
High CPU Utilization was observed during 750 users run due to less pool size

## Slide 6
Detailed Status – Report 1
6. Reported Performance/Functional Issues
1.65% errors have been observed during the run for COPS scenarios for below services:
  CREATE NOMINEE GUARDIAN | LIVELINESS_VERIFICATION_SERVICE – “Read Timed out”
  ACCOUNT E-KYC | UPSERT_CASE – “502 Bad Gateway”
  DOCUMENT_DELETE_BY_IDS
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance, errors observed in the current run & check the application behavior for its stability.
  Application Scalability Test with 750 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 400 users

## Slide 7
Detailed Status – Report 2
6. Reported Performance/Functional Issues
1.7% errors observed during entire test duration, 0.21% error during steady state
  Error"HTTP-502 Bad Gateway".
  Connection to ‘dbes service’ is refused
  GET_LEADS_QUOTE_TASK service failing
  IP assignment pending due to the IP range not available
  Connection to ‘esb service’ is refused
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 1000 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 750 users
Executive Summary |  |  |  |  | 
Test Parameters | Test Observations |  |  |  | 
Run ID | R12.2 |  |  |  | 
Test Description | Load Test was executed for AU Customer Onboarding PT Application of mobile APK for peak duration of 30 minutes |  |  |  | 
Execution time | 26 Dec 2024, 12:14 PM IST – 01:32 PM IST |  |  |  | 
Peak Time of Test Run | 12:42 PM - 01:12 PM¦ Duration: 30 Minutes |  |  |  | 
Users | 750 |  |  |  | 
Scenarios Included | Saving Account (NON E-KYC ) |  |  |  | 
 | Saving Account (E-KYC ) |  |  |  | 
 | Cross-Sell (FD) |  |  |  | 
 | DOPS (BOM) |  |  |  | 
Transaction Details | Achieved TPH | HTTP Transaction (30mins) | Achieved TPM | Achieved TPS | Pass percentage
 | 14008 | 926576 | 233.47 | 3.89 | 99.79%
Response Time @ 99%ile | No of Pages > 3 Sec |  |  |  | 
 | All Pages are < 3 sec@90%tile |  |  |  | 
Test Result | Failed |  |  |  | 

## Slide 8
Detailed Status – Report 3
6. Reported Performance/Functional Issues
No errors observed during steady state.
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests test to gauge the impact on overall application performance, errors observed in the current run & check the application behavior for its stability.
  Application Scalability Test with 1500 followed by 3000 users run.
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 1000 users
Executive Summary |  |  |  |  |  | 
Test Parameters | Test Observations |  |  |  |  | 
Run ID | R14.1 |  |  |  |  | 
Test Description | Load Test was executed for AU Customer Onboarding PT Application of mobile APK for peak duration of 30 minutes |  |  |  |  | 
Execution time | 28 Dec 2024, 08:21 PM IST – 09:38 PM IST |  |  |  |  | 
Peak Time of Test Run | 08:47 PM – 09:17 PM¦ Duration: 30 Minutes |  |  |  |  | 
Users | 1000 |  |  |  |  | 
 | Saving Account (NON-E-KYC ) |  |  |  |  | 
 | Saving Account (E-KYC ) |  |  |  |  | 
 | Cross-Sell (FD) |  |  |  |  | 
Transaction Details | HTTP Transaction (30mins) | HTTP Transaction (per sec) | Achieved TPH | Achieved TPM | Achieved TPS | Pass percentage
 | 873013 | 485 | 12136 | 202.27 | 3.37 | 100.00%
Response Time @ 99%ile | No Page > 3 Sec |  |  |  |  | 
 | All Pages are < 3 sec@90%tile |  |  |  |  | 
Test Result | Passed |  |  |  |  | 

## Slide 9
Detailed Status – Report 4
6. Reported Performance/Functional Issues
0.06% errors observed during steady state, Error"HTTP-502 Bad Gateway".
0.03% errors observed during ramp-up and ramp-down
  HTTP-502 Bad Gateway
  Admin portal backend
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 4000 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 3000 users

## Slide 10
Detailed Status – Report 5
6. Reported Performance/Functional Issues
No errors observed during steady state
0.05% errors observed during ramp-up and ramp-down
  HTTP-502 Bad Gateway
  Admin portal backend error during POD termination
  Workflow manager error during POD termination
7. Point of Action post run
Post application tuning, QK team to execute Endurance tests to check the application behavior (mostly Memory leak) with 50% user load for prolong run duration.
  Application Scalability Test with 2000 users for 4 hours with a smaller number of pods.
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
  Application Endurance Test post successful completion of Load and Stress test
5. Key Test Observations
Stress test execution with 4000 users

## Slide 11
Detailed Status – Report 6
6. Reported Performance/Functional Issues
No errors observed during entire steady state duration for 5hrs.
No issues with memory have been observed.
7. Point of Action post run
Post application tuning, QK team to execute Endurance tests to check the application behavior (mostly Memory leak) with 50% user load for prolong run duration.
  Application Scalability Test with 2000 users for 4 hours with a smaller number of pods.
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Endurance test execution with 2000 users

## Slide 12
ROI – Performance Testing

## Slide 13
Performance Testing Journey
400 VU Load Test
TPH – 7048
PASS% - 98.35%
750 VU Load Test
TPH – 14008
PASS% - 99.79%
1000 VU
TPH – 12136
PASS% - 100%
3000 VU Load Test
TPH – 34958
PASS% - 99.95%
4000 VU Stress Test
TPH – 45894
PASS% - 100%
2000 VU Endurance Test
TPH – 22896
PASS% - 100%

## Slide 14
ROI – 400 Users to 4000 Users
With the combined efforts of both AU Bank and QK w.r.t. tuning analysis & recommendations, AU Customer Onboarding application had been successfully scaled from
→ Users – From 400 to 4000
→ TPH – 1.96 TPS to 12.75 TPS → 765 TPM
→ Error % - Reduced From 60% to 0.05%
IMPROVEMENTS IN APPLICATION PERFORMANCE
Chart: Error %
| Initial Run | Final Run
Error% | 60 | 0.05
Chart: Users Concurrency
| Initial Run | Final Run
Users | 400 | 4000
Chart: TPS Achieved
| Initial Run | Final Run
TPS Achieved | 1.96 | 12.75

## Slide 15
ROI – 400 Users to 4000 Users
With the combined efforts of both AU Bank and QK w.r.t. tuning analysis & recommendations, AU Customer Onboarding application had been successfully scaled from
→ Users – From 400 to 4000
→ TPH – 1.96 TPS to 12.75 TPS → 765 TPM
→ Error % - Reduced From 60% to 0.05%
IMPROVEMENTS IN APPLICATION PERFORMANCE
Chart: Error %
| Initial Run | Final Run
Error% | 60 | 0.05
Chart: Users Concurrency
| Initial Run | Final Run
Users | 400 | 4000
Chart: TPS Achieved
| Initial Run | Final Run
TPS Achieved | 1.96 | 12.75

## Slide 16
Performance Issues Resolved
Sr.No. | Scenario/Module | Defect/Issue | JIRA ID
1 | COPS and DOPS | High Response Time observed for SA non-eKYC scenario- Enter Credentials transaction | CTBR-1325
 |  | High Response Time observed for SA non-eKYC scenario- Enter OTP and Click Login transaction | CTBR-1326
2 |  |  | 
 |  | SAVING ACCOUNT NON-eKYC Service Name - AUTH, TPA_GENERATE_OTP, TPA_VALIDATE_OTP Error : HTTP-503 error executing IGW Api causing 9% failures during 50 users run | CTBR-1333
3 |  |  | 
 |  | CROSS SELL FD Service Name - LIVELINESS VERIFICATION SERVICE, Create Nominee Guardian Error : HTTP 500, read Timed out | CTBR-1356
4 |  |  | 
 |  | SAVING ACCOUNT eKYC Service Name : multiple services ERROR : HTP 502 BAD GATEWAY | CTBR-1357
5 |  |  | 
 |  | Error observed in 90 users load test run Service Name - DOCUMENT_DELETE_BY_IDS Response : Failure (Service went down during load) {"decryptedResponse":"{\"DOCUMENT_DELETE_BY_IDS\":{\"records\":[{\"primary_key\":\"F20122401841\",\"data\":[{\"status\":\"failure\"}]}],\"responseHandledBy\":\"MOBILE APP\",\"isSuccessRuleValidated\":true}}"} | CTBR-1362
6 |  |  | 
 |  | Continuous failures observed during Combined Load test for Cops scenario with 750 user ¦ Executed 21-Dec-24 ERROR: Error"HTTP-502, 524 Bad Gateway" GET_LEADS_QUOTE_TASK service failing Connection to ‘esb service’ is refused | CTBR-1366
7 |  |  | 
8 |  | Error observed in 750 users load test run ERROR - IP assignment pending for POD due to the IP range not available. | CTBR-1388
9 |  | Error observed during 400 and 750 users run ERROR : Connection refused to ‘Dbes service’ for multiple API's | CTBR-1389
11 |  | Read Timed out error observed for ‘Admin portal’ backend service during POD termination | 
12 |  | Read Timed out error observed for ‘Workflow manager:9097’ service during POD termination | 

## Slide 17
Functional Issues Resolved
Sr.No. | Scenario/Module | Defect/Issue | JIRA ID
1 | COPS - SA Journey | Error in Payment page-NPE technical error on Payment page | 
 |  | Error in Payment page-No document found from DMS" | CTBR-1213
 |  | Error in Recommended Products page-couldn't find any products that match your search | CTBR-1231
2 |  |  | 
 |  | Error in non-eKYC page - Getting "technical error" | CTBR-1247
3 |  |  | 
 |  | Error in PAN verification page where after clicking on Proceed button not able to move to the next page | CTBR-1268
4 |  |  | 
 |  | Issue at OTP verification stage at employee declaration page where after clicking on verify OTP getting technical error as "Account has blocked against it". | CTBR-1271
5 |  |  | 
 |  | Issue at OTP verification stage at employee declaration page where after clicking on verify OTP getting technical error as "Some technical error occurred, Please contact your system administrator". | CTBR-1291
6 |  |  | 
 |  | Issue at e-KYC page getting error "Some Technical Error Occurred! Please Contact System Administrator" after capturing an image with Aadhaar Face Rd Preprod. | CTBR-1309
7 |  |  | 
8 | DOPS-DVU and BOM | BOM & DVU user Getting " Error in Executing task" after clicking on Audit History V2 in AOF | CTBR-1215
9 |  | DVU user Getting Error Message:- " some technical error occurred please contact system administrator". | CTBR-1218
10 |  | BOM and DVU user Getting Error Message:- " Some of the Task Exception AML are pending for approval. Please review and take the necessary action". | CTBR-1286
11 |  | For BOM scenario After clicking on Scrutiny button for CIF lead id. In place of CIF-Id we are observing SA-Id lead details. | CTBR-1300
12 |  | DVU Scenario getting error: “NO FILE FOUND FROM DMS SERVER ID:421755e5a18ad0-a1d5-11ef-8542-af88c6303e5a” to approve lead | CTBR-1310

## Slide 18
Performance issue Fixed by Dev team and Infra team
4. Decisions Undertaken
S.No | Decision Undertaken | New value/ Updated value
1 | Configuration updated for ESB | server.tomcat.max-threads: 5000 server.tomcat.max-connections: 5000 server.tomcat.threads.max: 5000 server.tomcat.min-spare-threads: 300 server.tomcat.threads.min-spare: 300 feign.httpclient.maxConnections: 5000 feign.httpclient.maxConnectionsPerRoute: 3000 maxConnectionPerRoute: 3000 maxHttpConnections: 5000 spring.cloud.consul.discovery.deregister: true
2 | Configuration updated for ESB - HPA | maxReplicas: 30
 |  | averageUtilization: 60
 |  | minReplicas: 4
 |  | strategy: rollingUpdate: maxSurge: 2, maxUnavailable: 0
 |  | terminationGracePeriodSeconds: 60
3 | Properties updated for EVENT-MANGER | MaxConnectionPerRoute:250
 |  | maxHttpConnections:800
 |  | connectionTimeout:30000
 |  | readTimeout: 30000 spring.cloud.consul.discovery.deregister: true
4 | Properties updated for EVENT MANAGER-HPA | maxReplicas: 25
5 | Properties updated for AU-THIRD-PARTY-SERVICE | Au-third-party-services --properties
 |  | vps.api.maxSimpleHttpConnectionPerRoute: 2500
 |  | vps.api.maxSimpleHttpConnections: 5000 server.tomcat.min-spare-threads: 500 server.tomcat.threads.max: 5000 server.tomcat.threads.min-spare: 500 maxConnectionPerRoute: 2500 maxHttpConnections: 5000 connectionTimeout: 5000
6 | In the application.properties file for all microservices: spring.cloud.consul.discovery.health-check-interval value updated | 1secs

## Slide 19
Performance issue Fix by Decimal and AU-Contd..
4. Decisions Undertaken
S.No | Decision Undertaken | New value/ Updated value
7 | Graceful termination period updated | 120 secs
8 | Liveness probes initialDelaySeconds values updated | 70
9 | Readiness probes initialDelaySeconds values updated | 90
10 | Admin portal properties updated | server.tomcat.threads.max: 8000
 |  | server.tomcat.threads.min-spare: 800
 |  | feign.httpclient.maxConnections: 8000
 |  | feign.httpclient.maxConnectionsPerRoute: 4000
 |  | feign.client.config.default.connectTimeout: 5000
 |  | feign.client.config.default.readTimeout: 10000 spring.cloud.consul.discovery.deregister: true
11 | ESB CPU limit changed | 2
12 | Consul CPU limit changed | 2
12 | Workflow Manager: Memory was increased | 6Gi
14 | PreStop Hook in Deployment Lifecycle updated | Updated sleep 120 TARGET_IP=$(hostname -i) svcid=$(curl -s http://consul-headless:8500/v1/catalog/service/esb ¦ jq -r --arg ip "$TARGET_IP" '.[] ¦ select(.ServiceAddress == $ip) ¦ .ServiceID') curl -X PUT http://consul-1.consul-headless.pre-prod-sa.svc.cluster.local:8500/v1/agent/service/deregister/$svcid curl -X PUT http://consul-0.consul-headless.pre-prod-sa.svc.cluster.local:8500/v1/agent/service/deregister/$svcid curl -X PUT http://consul-2.consul-headless.pre-prod-sa.svc.cluster.local:8500/v1/agent/service/deregister/$svcid echo "Sending SIGTERM signal to Java process with PID: $JAVA_PID" sleep 120 && kill -SIGTERM $(pidof java)
15 | HPA Scale-Down Behavior - Updated periodSeconds | 180
16 | Reduced the minimum pod count | ESB pods: 8 → 4
 |  | Workflow-Manager pods: 8 → 4
 |  | Router pods: 8 → 4
17 | A new Docker image has been updated for ESB | tpg-esb:release-2.5.31.0-1.0.4-hotfix-au
18 | Threads increased to resolve BRE and BFSI issue | 
19 | Database connection pool size increased to lower the CPU consumption | 
20 | Database size changed for 1.5k to 4k load | 8/16 to 16/32 (vCPU/Memory)

## Slide 20
Annexure

## Slide 21
Performance Run Tracker
Sr. No. | Run ID | Date | Types of Test | Users | Run Duration | Module Included | Scenarios included (Count) | Run Status | Achieved TPH | Achieved TPM | Achieved TPS | Pass %
1 | R1.1 | 6/12/2024 | Load Test | 5 | 06 Dec 2024, 02:59 PM IST – 03:31 PM IST | CIF Creation | 1 | Pass | 110 | 1.83 | 0.03 | 100%
2 | R1.2 | 6/12/2024 | Load Test | 15 | 06 Dec 2024, 06:44 PM IST – 07:18 PM IST | CIF Creation | 1 | Pass | 346 | 5.77 | 0.1 | 100%
3 | R2.1 | 13/12/2024 | Load Test | 15 | 06:45 PM – 07:15 PM | Saving Account (NON – eKYC ) | 1 | Pass | 300 | 5.0 |  | 100%
 |  |  |  | 30 |  |  |  | Pass | 734 | 12.23 |  | 100%
 |  |  |  | 50 |  |  |  | Fail | 856 | 14.27 |  | 91.59%
4 | R3.1 | 16/12/2024 | Load Test | 50 |  | SA(non_e-kyc) | 1 | Abort |  |  |  | 
5 | R4.1 | 17/12/2024 | Load Test | 50 |  | SA(non_e-kyc) |  | Abort |  |  |  | 
4 | R4.2 | 17/12/2024 | Load Test | 15 | 08:04 PM – 08:3 PM | Saving Account ( EKYC ) | 1 | Pass | 330 | 5.5 |  | 100%
5 | R4.3 | 17/12/2024 | Load Test | 30 |  | Saving Account ( EKYC ) | 1 | Pass | 708 | 11.8 |  | 100%
6 | R5.1 | 18/12/2024 | Load Test | 50 |  | SA non E-KYC | 1 | Abort |  |  |  | 
7 | R5.2 | 18/12/2024 | Load Test | 50 | 04:50 PM – 5:10PM | SA non E-KYC | 1 | Pass | 1360 | 22.67 | 0.38 | 100%
8 | R5.3 | 18/12/2024 | Load Test | 50 | 05:39 PM – 06:11 PM | SA E-KYC | 1 | Pass | 1148 | 19.13 | 0.32 | 100%
9 | R6.1 | 19/12/2024 | Load Test | 80 | 11:11 PM – 11:41 PM | SA E-KYC | 1 | Pass | 1754 | 29.23 | 0.49 | 100%
10 | R6.2 | 19/12/2024 | Load Test | 110 | 01:16 PM – 01:46 PM | SA E-KYC | 1 | Fail | 2402 | 40.03 | 0.67 | 99.92%
11 | R6.3 | 19/12/2024 | Load Test | 40 | 03:56 PM – 04:26 PM | Cross -Sell FD | 1 | Fail | 766 | 12.77 | 0.21 | 99.48%
12 | R7.1 | 20/12/2024 | Load Test | 90 | 07:34 PM -08:04 PM | CIF- Creation (NON E-KYC ) Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) | 4 | Fail | 2250 | 37.5 | 0.63 | 99.91%
13 | R8.1 | 21/12/2024 | Load Test | 750 |  | CIF- Creation (NON E-KYC ) Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) | 4 | Aborted |  |  |  | 
14 | R9.1 | 23 Dec 2024 | Load Test | 400 | 05:05 PM IST – 06:04 PM IST | Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) DOPS (BOM) | 4 | Fail | 7048 | 117.47 | 1.96 | 
15 | R12.2 | 26 Dec 2024 | Load Test | 750 | 12:14 PM IST – 01:32 PM IST | Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) DOPS (BOM) | 5 | Fail | 14008 | 233.47 | 3.89 | 99.79
16 | R14.1 | 28 Dec 2024 | Load Test | 1000 | 08:21 PM IST – 09:38 PM IST | Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) | 3 | Passed | 12136 | 202.37 | 3.37 | 100%

## Slide 22
Performance Run Tracker – Contd..
 | Sr. No. | Run ID | Date | Types of Test | Users | Run Duration | Module Included | Scenarios included (Count) | Run Status | Achieved TPH | Achieved TPM | Achieved TPS | Pass % |  | 
 | 17 | R14.2 | 28 Dec 2024 | Load Test | 3000 | 10:21 PM IST – 0:57 AM IST | Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) DOPS (BOM) | 4 | Fail(High Response Time) | 35058 | 584.3 | 9.74 | 100% |  | 
 | 18 | R18.1 | 1/3/2025 | Load Test | 4000 | 03:55 PM IST – 6:38 PM IST | CIF- Creation (NON – EKYC ) Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) DOPS (BOM) | 5 |  | 45544 | 759.07 | 12.65 | 994% |  | 
 | 19 | R19.1 | 06 Jan 202 | Load Test | 3000 | 06:40 PM IST – 8:45 PM IST | CIF- Creation (NON – EKYC ) Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) WIP DOPS (BOM) DOPS (DVU) | 7 | Passed | 34958 | 582.63 | 9.71 | 99.96% |  | 

## Slide 23
Performance Run Tracker – Contd..
Sr. No. | Run ID | Date | Types of Test | Users | Run Duration | Module Included | Scenarios included (Count) | Run Status | Achieved TPH | Achieved TPM | Achieved TPS | Pass %
20 | R20.1 | 07 Jan 2025 | Load Test | 4000 | 12:40 PM IST – 3:23 PM IST | CIF- Creation (NON – EKYC ) Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) WIP DOPS (BOM) DOPS (DVU) | 7 | Passed | 45784 | 763.07 | 12.72 | 100%
21 | R20.3 | 07 Jan 2025 | Load Test | 4000 | 10:24 PM IST – 01:07 AM IST | CIF- Creation (NON – EKYC ) Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) WIP DOPS (BOM) DOPS (DVU) | 7 | Passed | 45894 | 764.9 | 12.75 | 100%
22 | R21.1 | 08 Jan 2025, | Load Test | 2000 | 02:16 PM IST – 08:32 PM IST | CIF- Creation (NON – EKYC ) Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) WIP DOPS (BOM) DOPS (DVU) | 7 | Passed | 22896 | 381.6 | 6.36 | 100%

## Slide 24
Performance and Functional Defects
Sr.No. | Defect/Issue | Module | JIRA ID | Open Date | Closed Date | Issues | Status
1 | Unable to complete SA journey due to facing technical error | COPs |  | 16-Nov-24 | 18-Nov-24 | Unable to complete SA journey manually due to facing NPE technical error on Payment page | Closed
2 | For BOM & DVU user Getting " Error in Executing task" after clicking on Audit History V2 in AOF | Dops | CTBR-1215 | 18-Nov-24 | 19-Nov-24 | Getting " Error in Executing task" after clicking on Audit History V2 in AOF while checking manually | Closed
3 | Unable to complete SA journey due to facing "No document found from DMS" | COPs | CTBR-1213 | 18-Nov-24 | 19-Nov-24 | Unable to complete SA journey manually due to facing "No document found from DMS" error on Payment page | Closed
4 | For DOPS :DVU user Getting Error Message:- " some technical error occurred please contact system administrator". | Dops | CTBR-1218 | 19-Nov-24 | 20-Nov-24 | Unable to Approve lead from DVU Error Message:- " some technical error occurred please contact system administrator". | Closed
5 | Unable to complete SA journey due to facing ”we couldn't find any products that match your search. Please try again with different values” on Recommended Products page | COPs | CTBR-1231 | 21-Nov-24 | 29-Nov-24 | Unable to complete SA journey manually due to facing ”we couldn't find any products that match your search. Please try again with different values”. on Recommended Products page | Closed
6 | Unable to complete SA journey due to facing functional issue at payment page where after clicking on submit button not able to move to the next page | COPs | CTBR-1247 | 22-Nov-24 | 28-Nov-24 | Unable to complete SA journey due to facing functional issue at non-eKYC page. Getting "technical error" message. | Closed
7 | Unable to complete SA journey due to facing functional issue at PAN verification page where after clicking on Proceed button not able to move to the next page | COPs | CTBR-1268 | 27-Nov-24 | 28-Nov-24 | Unable to complete SA journey due to facing functional issue at PAN verification page. Not able to move to next page after clicking on Proceed | Closed
8 | Unable to complete SA journey due to facing functional issue at OTP verification stage at employee declaration page where after clicking on verify OTP getting technical error as "Account has blocked against it". | COPs | CTBR-1271 | 29-Nov-24 | 06-Dec-24 | Unable to complete SA journey due to facing functional issue at OTP verification stage at employee declaration page where after clicking on verify OTP getting technical error as "Account has blocked against it". | Closed
9 | For DOPS : BOM and DVU user Getting Error Message:- " Some of the Task Exception AML are pending for approval. Please review and take the necessary action". | DOPS | CTBR-1286 | 4-Dec-24 | 05-Dec-24 | For DOPS :DVU/BOM user Getting Error Message:- " Some of the Task Exception AML are pending for approval. Please review and take the necessary action". | Closed
10 | Unable to complete SA journey due to facing functional issue at OTP verification stage at employee declaration page where after clicking on verify OTP getting technical error as "Some technical error occurred, Please contact your system administrator". | CIF creation | CTBR-1291 | 6-Dec-24 | 6-Dec-24 | Unable to complete SA journey due to facing functional issue at OTP verification stage at employee declaration page where after clicking on verify OTP getting technical error as "Some technical error occurred, Please contact your system administrator". | Closed
11 | While checking manually with the DOPS (BOM) Scenario After clicking on Scrutiny button for CIF lead id. In place of CIF-Id we are observing SA-Id lead details. | DOPs | CTBR-1300 | 7-Dec-24 | 9-Dec-24 | While checking manually with the DOPS (BOM) Scenario After clicking on Scrutiny button for CIF lead id. In place of CIF-Id we are observing SA-Id lead details. | Closed
12 | While checking manually with the Saving Account KYC Scenario at e-KYC page getting error "Some Technical Error Occurred! Please Contact System Administrator" after capturing an image with Aadhaar Face Rd Preprod. | COPs | CTBR-1309 | 9-Dec-24 | 11-Dec-24 | While checking manually with the Saving Account KYC Scenario at e-KYC page getting error "Some Technical Error Occurred! Please Contact System Administrator" after capturing an image with Aadhaar Face Rd Preprod. | Closed
13 | While checking manually with the DOPS DVU Scenario getting error: “NO FILE FOUND FROM DMS SERVER ID:421755e5a18ad0-a1d5-11ef-8542-af88c6303e5a” to approve lead | DOPs | CTBR-1310 | 9-Dec-24 | 11-Dec-24 | While checking manually with the DOPS DVU Scenario getting error: “NO FILE FOUND FROM DMS SERVER ID:421755e5a18ad0-a1d5-11ef-8542-af88c6303e5a” to approve lead | Closed

## Slide 25
Performance and Functional Defects – Contd..
Sr.No. | Defect/Issue | Module | JIRA ID | Open Date | Closed Date | Issues | Status
14 | High Response Time observed for SA nonEKYC scenario- Enter Credentials transaction | COPS | CTBR-1325 | 14-Dec-24 | 16-Dec-24 | Expected Response - User should be able to successfully get the response of "Enter credentials and Login" transaction within 3secs Actual- Getting 90th percentile response time > 3secs , ~5secs | Closed
15 | High Response Time observed for SA non-eKYC scenario- Enter OTP and Click Login transaction | COPS | CTBR-1326 | 14-Dec-24 | 16-Dec-24 | Expected Response - User should be able to successfully get the response of Select "Enter credentials and Login "within 3secs Actual- Getting overall 90th percentile response time > 3secs , ~3.5secs High level analysis - Almost 85% of the time is taken by "EXECUTE_NOTIFICATION_SERVICE API". | Closed
16 | HTTP503 error observed for SA non-EKYC scenario- AUTH, TPA_GENERATE_OTP, TPA_VALIDATE_OTP | COPS | CTBR-1333 | 16-Dec-24 | 17-Dec-24 | Expected Response - User should be able to successfully Create SA non-EKYC account Actual- Getting HTTP-503 error executing IGW Api", | Closed
17 | Failure observed for UPSER_CASE API during 50 users load test. | COPS | CTBR-1334 | 16-Dec-24 | 17-Dec-24 | Expected Response - User should be able to successfully Create SA non-EKYC account Actual- Getting HTTP-503 error executing IGW Api", | Closed
18 | PT ¦ AU CUSTOMER ONBOARDING ¦ CROSS SELL FD ¦ CREATE NOMINEE GUARDIAN ¦ LIVELINESS VERIFICATION SERVICE Service Name : Create Nominee Guardian Lead id : S19122409578 Liveliness verification Service Lead id : S19122409769 | COPS | CTBR-1356 | 20-Dec-24 |  |  | Closed
19 | PT ¦ AU CUSTOMER ONBOARDING ¦ SAVING ACCOUNT E-KYC ¦ UPSERT CASE Service Name : UPSERT CASE LEAD ID- S19122407944 ERROR : 502 BAD GATEWAY | COPS | CTBR-1357 | 20-Dec-24 |  |  | Closed
20 | PT ¦ AU CUSTOMER ONBOARDING ¦ DOPS DVU ISSUE While checking manually with the DOPS DVU Scenario we are getting error: "I/O error on POST request for "http://esb:9004/esb/service-executor/execute-plain". Read timed out" to approve the lead. For reference following is the lead id(F20122401611) | DOPS | CTBR-1358 | 20-Dec-24 |  | After clicking on Yes button is working and should be approved | Closed
21 | PT ¦ AU CUSTOMER ONBOARDING ¦ DOPS BOM ISSUE While clicking on fresh queue button getting Error : “Error in Executing task”. | DOPS | CTBR-1359 | 20-Dec-24 |  | Fresh queue button should be workable. | Closed
22 | PT ¦ AU CUSTOMER ONBOARDING ¦ DOPS DVU ISSUE While clicking on fresh queue button getting Error : “Error in Executing task”. | DOPS | CTBR-1361 | 20-Dec-24 |  | Fresh queue button should be workable. | Closed

## Slide 26
Performance and Functional Defects – Contd..
Sr.No. | Defect/Issue | Module | JIRA ID | Open Date | Closed Date | Issues | Status
23 | PT¦ AU CUSTOMER ONBOARDING ¦ DOCUMENT_DELETE_BY_IDS ERROR GETTING IN R7.1RUN {"decryptedResponse":"{\"DOCUMENT_DELETE_BY_IDS\":{\"records\":[{\"primary_key\":\"F20122401841\",\"data\":[{\"status\":\"failure\"}]}],\"responseHandledBy\":\"MOBILE APP\",\"isSuccessRuleValidated\":true}}"} User: 992320 Sample Start:2024-12-20 19:41:33 IST | Report | CTBR-1362 | 20-Dec-24 |  |  | Closed
24 | PT ¦ AU CUSTOMER ONBOARDING ¦ Error Observed During Combine Load test for Cops scenario with 750 user ¦ Executed 21-Dec-24 We have observed today continuous Error during the combined load test for Cops scenario with 750 user load. CIF- Creation (NON E-KYC ) Saving Account (NON E-KYC ) Saving Account (E-KYC ) Cross-Sell (FD) | Report | CTBR-1366 | 21-Dec-24 |  |  | Closed
25 | Description PT ¦ CUSTOMER ONBOARDING ¦ IP assignment pending for POD Expected Response - User should be able to successfully run the DOPS scenario Following are the details of an error: IP assignment pending due to the IP range not available. | Report | CTBR-1388 |  |  |  | Closed
26 | PT ¦ AU CUSTOMER ONBOARDING ¦ Connection refused to Dbes service during 400 users run Expected Response - User should be able to successfully run the DOPS and COPS scenario Following are the details of an error: Connection to Dbes service is refused for multiple API's | Report | CTBR-1389 |  |  |  | Closed

## Slide 27
Overall Project Status - Updated
Activities | WK1 |  |  |  |  | WK2 |  |  |  |  | WK3 |  |  |  |  | WK4 |  |  |  |  | WK5 |  |  |  |  | WK6 |  |  |  |  | WK7 |  |  |  |  | WK8 |  |  |  |  | WK9 |  |  |  |  | WK10 |  | 
 | 4-Nov | 5-Nov | 6-Nov | 7-Nov | 8-Nov | 11-Nov | 12-Nov | 13-Nov | 14-Nov | 11/15/2024 (Weekly Off) | 18-Nov | 19-Nov | 20-Nov | 21-Nov | 22-Nov | 25-Nov | 26-Nov | 27-Nov | 28-Nov | 29-Nov | 2-Dec | 3-Dec | 4-Dec | 5-Dec | 6-Dec | 9-Dec | 10-Dec | 11-Dec | 12-Dec | 13-Dec | 16-Dec | 17-Dec | 18-Dec | 19-Dec | 20-Dec | 23-Dec | 24-Dec | 11/15/2024 (Weekly Off) | 26-Dec | 27-Dec | 30-Dec | 31-Dec | 11/15/2024 (Weekly Off) | 2-Jan | 3-Jan | 6-Jan | 7-Jan | 8-Jan
Requirement Gathering |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Scripting, Parametrization, Reviews & Test Data Creation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Isolation Test Runs – Mobile and API |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Round of Tests |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Mis Tests |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Soak Tests |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Reporting and Analysis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 28
THANK YOU
A wonderful serenity has taken possession of my entire soul
QualityKiosk.com
info@qualitykiosk.com