## Slide 1
QualityKiosk
VDEMS_QG
Performance Testing Closure Report

## Slide 2
Test Objective & SLA
01.
Go Live Certification
02.
Detailed Status
03.
ROI – Performance Testing
04.
Agenda
Performance Testing Journey
05.
Engagement Benefits
06.
Annexure – Performance Engineering
07.
Performance Testing Summary – Run Tracker
08.

## Slide 3
Test Objective & SLA
The objective of this engagement is to benchmark the performance of VDEMS_QG application in the given PT environment and scale the application to achieve 280 Users concurrency.
Test Objective
SLAs
Performance Acceptance Criteria (SLAs) |  |  | 
Parameters | Pass Percentage |  | > 99%
 | Response Time | Page-wise Response Time | < 5 Sec @ 90th percentile
 |  | Request(API)-wise Response Time | < 5 Sec @ 90th percentile
 | H/W Utilization of all servers |  | < 70%

## Slide 4
Executive Summary
Considering the below pointers, the VDEMS_QG Application is RECOMMENDED TO GO-LIVE till 281 concurrent users. CURRENT STATE:
VDEMS_QG Customer Onboarding application scaled up to user concurrency of 281 Users with
  100% pass percentage during peak load.
  Response time for all the pages are within the SLA of 5secs, Expect 13 Unique Pages.
  Achieved TPH* → 765 with 8,820 user concurrency.
  Error % - Dead lock reduced From 1 % to 0.02%
Go Live Certification
RECOMMENDED to Go-Live

## Slide 5
Detailed Status
1. Activities Performed
SANITY TEST :
Sanity Test Execution of identified 15 Scenario – Completed
SCALABILITY TEST :
Load Test Execution of all identified scenarios up to 140 users – Completed
Load Test Execution of all identified scenarios up to 140 users – Completed
Load Test Execution of all identified scenarios up to 140 users – Completed
Load Test Execution of all identified scenarios up to 280 users – Completed
Load Test Execution of all identified scenarios up to 280 users – Completed
Load Test Execution of all identified scenarios up to 280 users – Completed
Load Test Execution of all identified scenarios up to 280 users – Completed
Load Test Execution of all identified scenarios up to 191 users – Completed
Stress Test Execution of all identified scenarios up to - users – Completed
Endurance Test Execution of all identified scenarios up to - users – Completed
2. Key Issues, Risks
No open issues on the application with a maximum 280 user load
3. Root cause Analysis
RCA is mentioned in subsequent slides
QK has shared High Response Time Page details observed during the initial load test execution (couple of runs)
Deadlock issue was observed during the load test.

## Slide 6
Detailed Status – Report 1
6. Reported Performance/Functional Issues
Observed below errors during entire test duration.
  Deadlock issue - Pending Details API
  Missing Index
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 140 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 140 users
Executive Summary | 
Test Parameters | Test Observations
Test Description | Load test was executed with 140 Users with 50% Load on 06th Aug 2025 for VDEM application
Run ID | R2.1
Scenario Included | --------------------- VDEM Web ----------------- 1. Company Master 2. Vehicle Master 3. Inspection Master 4. Type Master 5. Special Process 6. Reports Assembly Division 7. Reports Quality Control Division 8. Transaction 9. Inline Repair 10.RealTime -------------------- Mobile API ------------------- 1. Change Password 2. Vehicle Inception 3. Pending Inception 4. Defect Summary 5. Hankaten Management
Pretest Changes | -
Application Modules | VDEM
Test Timings | 06th Aug (15:55 - 16:10) @IST
Run Duration Details | (15:55 - 16:10) @IST
Achieved TPH | 0
Pass Percentage | 0.00%
No. of high response pages (@90th percentile) | 

## Slide 7
Detailed Status – Report 2
6. Reported Performance/Functional Issues
Observed below errors during entire test duration.
  Observed Deadlock issues for PostAddedDefectDetails Mobile API
  The INSERT statement conflicted with the FOREIGN KEY constraint "FK__TB_M_PROC__PK_ID__18D6A699". The conflict occurred in database "VDEMP1PROD_QG", table "dbo.TB_M_PROCESS_MASTER",.
  Incorrect syntax near the keyword 'order'.VDEM.Lib.Database.DBConnection : DBConnection.Select() Incorrect syntax near the keyword 'order'.
  Invalid column name 'PK_ID_ENGINE_TYPE'.Exception Message: Execute Reader: CommandText property has not been initialized VDEM.Lib.Database.DBConnection.
  Invalid column name 'PK_ID_GRADE_TYPE'. Exception Message: Execute Reader: CommandText property has not been initialized.
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 140 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 140 users
Executive Summary | 
Test Parameters | Test Observations
Test Description | Load test was executed with 140 Users with 50% Load on 07th Aug 2025 for VDEM application
Run ID | R3.1
Scenario Included | --------------------- VDEM Web ----------------- 1. Company Master 2. Vehicle Master 3. Inspection Master 4. Type Master 5. Special Process 6. Reports Assembly Division 7. Reports Quality Control Division 8. Transaction 9. Inline Repair 10.RealTime -------------------- Mobile API ------------------- 1. Change Password 2. Vehicle Inception 3. Pending Inception 4. Defect Summary 5. Hankaten Management
Pretest Changes | -
Application Modules | VDEM
Test Timings | 07th Aug (12:05 - 13:09) @IST
Run Duration Details | (12:05 - 13:05) @IST
Achieved TPH | 4,151
Pass Percentage | 94.34%
No. of high response pages (@90th percentile) | 14 Unique Pages > SLA

## Slide 8
Detailed Status – Report 3
6. Reported Performance/Functional Issues
Observed below errors during entire test duration.
  Observed deadlock issue for GetHenkathenCheckitem mobile API.
  Open data reader associated with this command for GetVehicleInspectionSummary mobile API.
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 140 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 140 users
Executive Summary | 
Test Parameters | Test Observations
Test Description | Load test was executed with 140 Users with 50% Load on 08th Aug 2025 for VDEM application
Run ID | R4.1
Scenario Included | --------------------- VDEM Web ----------------- 1. Company Master 2. Vehicle Master 3. Inspection Master 4. Type Master 5. Special Process 6. Reports Assembly Division 7. Reports Quality Control Division 8. Transaction 9. Inline Repair 10.RealTime -------------------- Mobile API ------------------- 1. Change Password 2. Vehicle Inception 3. Pending Inception 4. Defect Summary 5. Hankaten Management
Pretest Changes | -
Application Modules | VDEM
Test Timings | 08th Aug (11:10 - 12:20) @IST
Run Duration Details | (11:15 - 12:15) @IST
Achieved TPH | 4,247
Pass Percentage | 98.86%
No. of high response pages (@90th percentile) | 13 Unique Pages > SLA

## Slide 9
Detailed Status – Report 4
6. Reported Performance/Functional Issues
Observed below errors during entire test duration.
  Observed Deadlock issues for VehicleInspection PostInspectionDefectsDetails & Postaddeddefectdetails Mobile API’s.
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 280 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 280 users
Executive Summary | 
Test Parameters | Test Observations
Test Description | Load test was executed with 280 Users with 100% Load on 08th Aug 2025 for VDEM application
Run ID | R5.1
Scenario Included | --------------------- VDEM Web ----------------- 1. Company Master 2. Vehicle Master 3. Inspection Master 4. Type Master 5. Special Process 6. Reports Assembly Division 7. Reports Quality Control Division 8. Transaction 9. Inline Repair 10.RealTime -------------------- Mobile API ------------------- 1. Change Password 2. Vehicle Inception 3. Pending Inception 4. Defect Summary 5. Hankaten Management
Pretest Changes | -
Application Modules | VDEM
Test Timings | 08th Aug (15:40 - 16:50) @IST
Run Duration Details | (15:45 - 16:45) @IST
Achieved TPH | 8,479
Pass Percentage | 98.86%
No. of high response pages (@90th percentile) | 62 Unique Pages > SLA

## Slide 10
Detailed Status – Report 5
6. Reported Performance/Functional Issues
Observed below errors during entire test duration.
  Observed Deadlock issues for VehicleInspection PostInspectionDefectsDetails, GetHenkathenCheckitem & Postaddeddefectdetails Mobile API’s.
  Observed this response error in (GetShopDefectCount, GetProcessList, GetVehicleInspectionSummary, GetPendingSummaryDetail, GetDefectSummary) {"tB_M_DEFECT_SUMMARY":null,"isAPIResponseValid":false,"returnValue":0,"returnMessage":"There is already an open DataReader associated with this Command which must be closed first."}.
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 280 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 280 users
Executive Summary | 
Test Parameters | Test Observations
Test Description | Load test was executed with 280 Users with 100% Load on 11th Aug 2025 for VDEM application
Run ID | R6.1
Scenario Included | --------------------- VDEM Web ----------------- 1. Company Master 2. Vehicle Master 3. Inspection Master 4. Type Master 5. Special Process 6. Reports Assembly Division 7. Reports Quality Control Division 8. Transaction 9. Inline Repair 10.RealTime -------------------- Mobile API ------------------- 1. Change Password 2. Vehicle Inception 3. Pending Inception 4. Defect Summary 5. Hankaten Management
Pretest Changes | -
Application Modules | VDEM
Test Timings | 11th Aug (11:30 - 12:40) @IST
Run Duration Details | (11:35 - 12:35) @IST
Achieved TPH | 8,352
Pass Percentage | 98.61%
No. of high response pages (@90th percentile) | 30 Unique Pages > SLA

## Slide 11
Detailed Status – Report 6
6. Reported Performance/Functional Issues
Observed below errors during entire test duration.
  GetHenkathenCheckItem -> Incorrect Syntax Error
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 280 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 280 users
Executive Summary | 
Test Parameters | Test Observations
Test Description | Load test was executed with 280 Users with 100% Load on 18th Aug 2025 for VDEM application
Run ID | R7.1
Scenario Included | --------------------- VDEM Web ----------------- 1. Company Master 2. Vehicle Master 3. Inspection Master 4. Type Master 5. Special Process 6. Reports Assembly Division 7. Reports Quality Control Division 8. Transaction 9. Inline Repair 10.RealTime -------------------- Mobile API ------------------- 1. Change Password 2. Vehicle Inception 3. Pending Inception 4. Defect Summary 5. Hankaten Management
Pretest Changes | -
Application Modules | VDEM
Test Timings | 18th Aug (11:30 - 11:45) @IST
Run Duration Details | (11:30 - 11:45) @IST
Achieved TPH | 0
Pass Percentage | 0.00%
No. of high response pages (@90th percentile) | 

## Slide 12
Detailed Status – Report 7
6. Reported Performance/Functional Issues
Observed below errors during entire test duration.
  Observed Deadlock issues for PostInspectionDefectsDetails, GetPendingSummaryDetail Mobile API’s.
  Observed high response time for both mobile and web api’s for VDEMS_QG application.
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 280 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 280 users
Executive Summary | 
Test Parameters | Test Observations
Test Description | Load test was executed with 280 Users with 100% Load on 18th Aug 2025 for VDEM application
Run ID | R7.2
Scenario Included | --------------------- VDEM Web ----------------- 1. Company Master 2. Vehicle Master 3. Inspection Master 4. Type Master 5. Special Process 6. Reports Assembly Division 7. Reports Quality Control Division 8. Transaction 9. Inline Repair 10.RealTime -------------------- Mobile API ------------------- 1. Change Password 2. Vehicle Inception 3. Pending Inception 4. Defect Summary 5. Hankaten Management
Pretest Changes | -
Application Modules | VDEM
Test Timings | 18th Aug (13:25 - 14:35) @IST
Run Duration Details | (13:25 - 14:35) @IST
Achieved TPH | 7354
Pass Percentage | 98.88%
No. of high response pages (@90th percentile) | 138 Unique Pages > SLA

## Slide 13
Detailed Status – Report 8
6. Reported Performance/Functional Issues
Observed below errors during entire test duration.
  Observed Deadlock issues for PostInspectionDefectsDetails, GetPendingSummaryDetail Mobile API’s.
7. Point of Action post run
Post application tuning, QK team to execute below mentioned tests to gauge the impact on overall application performance & check the application behavior for its stability.
  Application Scalability Test with 190 users
  Set up comprehensive monitoring and alerting systems to promptly detect any issues that may arise post-deployment.
5. Key Test Observations
Load test execution with 190 users
Executive Summary | 
Test Parameters | Test Observations
Test Description | Load test was executed with 190 Users with 100% Load on 19th Aug 2025 for VDEM application
Run ID | R8.1
Scenario Included | --------------------- VDEM Web ----------------- 1. Company Master 2. Vehicle Master 3. Inspection Master 4. Type Master 5. Special Process 6. Reports Assembly Division 7. Reports Quality Control Division 8. Transaction 9. Inline Repair 10.RealTime -------------------- Mobile API ------------------- 1. Change Password 2. Vehicle Inception 3. Pending Inception 4. Defect Summary 5. Hankaten Management
Pretest Changes | -
Application Modules | VDEM
Test Timings | 19th Aug (11:20 - 11:45) @IST
Run Duration Details | (11:20 - 11:45) @IST
Achieved TPH | 0
Pass Percentage | 0.00%
No. of high response pages (@90th percentile) | 

## Slide 14
ROI – Performance Testing

## Slide 15
Performance Testing Journey
141 VU Load Test
TPH – 4247
PASS% - 98.86%
281 VU Load Test
TPH – 8352
PASS% - 98.60%
281 VU Load Test
TPH – 7354
PASS% - 98.88%
281 VU Load Test
TPH – 8820
PASS% - 100%
281 VU Endurance Test
TPH –13744
PASS% - 100.00%

## Slide 16
Performance Issues Resolved
Sr.No. | Scenario/Module | Defect/Issue | Status | RUN ID
1 | VDEMS_QG | 1. Deadlock issue - Pending Details API | Closed | R2.1
 |  | 2. Missing Index |  | 
2 |  | 1. Observed Deadlock issues for PostAddedDefectDetails Mobile API | Closed | R3.1
 |  | 1. Observed Deadlock issues for PostAddedDefectDetails Mobile API | Closed | R3.1
 |  | 2. The INSERT statement conflicted with the FOREIGN KEY constraint "FK__TB_M_PROC__PK_ID__18D6A699". The conflict occurred in database "VDEMP1PROD_QG", table "dbo.TB_M_PROCESS_MASTER",. |  | 
 |  | 3. Incorrect syntax near the keyword 'order'.VDEM.Lib.Database.DBConnection : DBConnection.Select() Incorrect syntax near the keyword 'order'. |  | 
 |  | 4. Invalid column name 'PK_ID_ENGINE_TYPE'.Exception Message: Execute Reader: CommandText property has not been initialized VDEM.Lib.Database.DBConnection. |  | 
 |  | 5. Invalid column name 'PK_ID_GRADE_TYPE'. Exception Message: Execute Reader: CommandText property has not been initialized. |  | 
 |  | 1. Observed deadlock issue for GetHenkathenCheckitem mobile API. | Closed | R4.1
3 |  | 2. Open data reader associated with this command for GetVehicleInspectionSummary mobile API. | Closed | R4.1
 |  | 2. Open data reader associated with this command for GetVehicleInspectionSummary mobile API. |  | 
4 |  | 1. Observed Deadlock issues for VehicleInspection PostInspectionDefectsDetails & Postaddeddefectdetails Mobile API’s. | Open | R5.1
 |  | 1. Observed Deadlock issues for PostInspectionDefectsDetails & Postaddeddefectdetails Mobile API’s. | Closed | R5.1
4 |  | 2. Observed high response time for both mobile and web api’s for VDEMS_QG application. | Closed | R6.1
5 |  | 1. Observed Deadlock issues for PostInspectionDefectsDetails, GetHenkathenCheckitem & Postaddeddefectdetails Mobile API’s. | Closed | R6.1
 |  | 2. Observed this response error in ( GetShopDefectCount, GetProcessList, GetVehicleInspectionSummary, GetPendingSummaryDetail, GetDefectSummary ) {"tB_M_DEFECT_SUMMARY":null,"isAPIResponseValid":false,"returnValue":0,"returnMessage":"There is already an open DataReader associated with this Command which must be closed first."}. |  | 
6 |  | 1. GetHenkathenCheckItem -> Incorrect Syntax Error | Closed | R7.1
 |  | 1. Observed Deadlock issues for PostInspectionDefectsDetails, GetPendingSummaryDetail Mobile API’s. | Closed | R7.2
7 |  | 1. Observed Deadlock issues for PostInspectionDefectsDetails, GetPendingSummaryDetail Mobile API’s. | Open | R7.2
 |  | 2. Observed high response time for both mobile and web api’s for VDEMS_QG application. |  | 
8 |  | 1. Observed Deadlock issues for PostInspectionDefectsDetails, GetPendingSummaryDetail Mobile API’s. | Open | R8.1
 |  | 1. Observed Deadlock issues for PostInspectionDefectsDetails, GetPendingSummaryDetail Mobile API’s. | Closed | R8.1

## Slide 17
Annexure

## Slide 18
Performance Run Tracker
Sr # | Date | Run Id | Module/ Scenarios | Scenarios Included | No of Users | Load test Duration | Pre-Test Changes | Achieved txns / hour | No of pages @90 Percentile > SLA | Pass % | Run Status Pass/Fail | Observations/RCA | Issue Status | Issue Open Date | Issue Close Date
1 | 8/5/2025 | R1.1 | VDEMS | 15 | 5 | 1 Hour | - | 116 | 8 | 100.00% | Pass | - | - | - | -
2 | 8/6/2025 | R2.1 | VDEMS | 15 | 141 | 1 Hour | - | - | - | 0.00% | Failed | 1. Deadloack issue - Pending Details API 2. Missing Index - Closed | Closed | 8/6/2025 | 8/7/2025
3 | 8/7/2025 | R3.1 | VDEMS | 15 | 141 | 1 Hour | Create Index & Deadloack issue - Pending Details API | 4151 | 14 | 94.34% | Failed | 1. Observed Deadlock issues for PostAddedDefectDetails Mobile API | Closed | 8/7/2025 | 
 |  |  |  |  |  |  |  |  |  |  |  | 2. The INSERT statement conflicted with the FOREIGN KEY constraint "FK__TB_M_PROC__PK_ID__18D6A699". The conflict occurred in database "VDEMP1PROD_QG", table "dbo.TB_M_PROCESS_MASTER",. | Closed | 8/7/2025 | 8/8/2025
 |  |  |  |  |  |  |  |  |  |  |  | 3. Incorrect syntax near the keyword 'order'.VDEM.Lib.Database.DBConnection : DBConnection.Select() Incorrect syntax near the keyword 'order'. | Closed | 8/7/2025 | 8/8/2025
 |  |  |  |  |  |  |  |  |  |  |  | 4. Invalid column name 'PK_ID_ENGINE_TYPE'.Exception Message: Execute Reader: CommandText property has not been initialized VDEM.Lib.Database.DBConnection. | Closed | 8/7/2025 | 8/8/2025
 |  |  |  |  |  |  |  |  |  |  |  | 5. Invalid column name 'PK_ID_GRADE_TYPE'. Exception Message: Execute Reader: CommandText property has not been initialized. | Closed | 8/7/2025 | 8/8/2025

## Slide 19
Performance Run Tracker – Contd..
Sr # | Date | Run Id | Module/ Scenarios | Scenarios Included | No of Users | Load test Duration | Pre-Test Changes | Achieved txns / hour | No of pages @90 Percentile > SLA | Pass % | Run Status Pass/Fail | Observations/RCA | Issue Status | Issue Open Date | Issue Close Date
4 | 8/8/2025 | R4.1 | VDEMS | 15 | 141 | 1 Hour | Create Index & Deadlock issues for PostAddedDefectDetails | 4247 | 13 | 98.86% | Passed with Caveats | 1. Observed deadlock issue for GetHenkathenCheckitem mobile API. | Closed | 8/8/2025 | 
 |  |  |  |  |  |  |  |  |  |  |  | 2. Open data reader associated with this command for GetVehicleInspectionSummary mobile API. | Closed | 8/8/2025 | 
5 | 8/8/2025 | R5.1 | VDEMS | 15 | 281 | 1 Hour |  | 8479 | 62 | 98.28% | Failed | 1. Observed Deadlock issues for VehicleInspection PostInspectionDefectsDetails & Postaddeddefectdetails Mobile API’s. | Closed | 8/8/2025 | 
 |  |  |  |  |  |  |  |  |  |  |  | 2. Observed high response time for both mobile and web api’s for VDEMS_QG application. | Closed | 8/8/2025 | 
6 | 8/11/2025 | R6.1 | VDEMS | 15 | 281 | 1 Hour | Deadlock issues for PostAddedDefectDetails, PostInspectionDefectsDetails | 8352 | 30 | 98.61% | Failed | 1. Observed Deadlock issues for VehicleInspection PostInspectionDefectsDetails, GetHenkathenCheckitem & Postaddeddefectdetails Mobile API’s. | Closed | 8/11/2025 | 
 |  |  |  |  |  |  |  |  |  |  |  | 2. Observed this response error in (GetShopDefectCount, GetProcessList, GetVehicleInspectionSummary, GetPendingSummaryDetail, GetDefectSummary) {"tB_M_DEFECT_SUMMARY":null,"isAPIResponseValid":false,"returnValue":0,"returnMessage":"There is already an open DataReader associated with this Command which must be closed first."}. | Closed | 8/11/2025 | 

## Slide 20
Performance Run Tracker – Contd..
Sr # | Date | Run Id | Module/ Scenarios | Scenarios Included | No of Users | Load test Duration | Pre-Test Changes | Achieved txns / hour | No of pages @90 Percentile > SLA | Pass % | Run Status Pass/Fail | Observations/RCA | Issue Status | Issue Open Date | Issue Close Date | Remarks
7 | 8/18/2025 | R7.1 | VDEMS | 15 | 281 | 1 Hour | 1. Deadlock-> PostInspectionDefectsDetails, GetHenkathenCheckitem & Postaddeddefectdetails API 2. Response Error -> Data reader Error | - | - | - | Failed | 1. GetHenkathenCheckItem -> Incorrect Syntax Error | Closed | 18-08-205 | 18-08-205 | 
8 | 8/18/2025 | R7.2 | VDEMS | 15 | 281 | 1 Hour | 1. GetHenkathenCheckItem -> Incorrect Syntax Error | 7354 | 138 | 98.88% | Failed | 1. Observed Deadlock issues for PostInspectionDefectsDetails, GetPendingSummaryDetail Mobile API’s. | Closed | 18-08-205 |  | 
 |  |  |  |  |  |  |  |  |  |  |  | 2. Observed high response time for both mobile and web api’s for VDEMS_QG application. | Closed | 18-08-205 |  | 
9 | 8/19/2025 | R8.1 | VDEMS | 15 | 191 | 1 Hour | - | - | - | - | Failed | 1. Observed Deadlock issues for PostInspectionDefectsDetails, GetPendingSummaryDetail Mobile API’s. | Closed | 18-08-205 |  | 

## Slide 21
Overall Project Status - Updated
Application | Activities | Current Status | Week 1 |  |  |  |  |  |  | Week 2 |  |  |  |  |  |  | Week 3 |  |  |  |  |  |  | Week 4 |  |  |  |  |  |  | Week 5 |  |  |  |  |  |  | Week 6 |  |  |  |  |  |  | Responsibility | Remarks
 |  |  | 7-Apr | 8-Apr | 9-Apr | 10-Apr | 11-Apr | 12-Apr | 13-Apr | 14-Apr | 15-Apr | 16-Apr | 17-Apr | 18-Apr | 19-Apr | 20-Apr | 21-Apr | 22-Apr | 23-Apr | 24-Apr | 25-Apr | 26-Apr | 27-Apr | 21-Jul | 22-Jul | 23-Jul | 24-Jul | 25-Jul | 26-Jul | 27-Jul | 28-Jul | 29-Jul | 30-Jul | 31-Jul | 1-Aug | 2-Aug | 3-Aug | 4-Aug | 5-Aug | 6-Aug | 7-Aug | 8-Aug | 9-Aug | 10-Aug |  | 
VDEMS | Discovery |  |  |  |  |  |  | Weekend |  |  |  |  |  |  |  | Weekend |  |  |  |  |  | Weekend |  |  |  |  |  |  | Weekend |  |  |  |  |  |  | Weekend |  |  |  |  |  |  | Weekend |  |  | 
 | Availability of functionally stable production equivalent test environment | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client | 
 | Environment accessibility of Testing environment | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client | 
 | Application Walkthrough for Mobile API | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client, QK | 
 | Application Walkthrough for Web | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client, QK | 
 | Scripting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Sharing of Transactional data (scripting purpose). | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client | 
 | Scripting of Identified scenario | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client, QK | 
 | Workload profile Sharing and confirmation from Client Team | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client, QK | 
 | Execution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Smoke test execution with each scenario | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client, QK | 
 | As per shared NFR Volume to achieve | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Root cause Analysis and Report Sharing | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Project closure | Completed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 22
THANK YOU
A wonderful serenity has taken possession of my entire soul
QualityKiosk.com
info@qualitykiosk.com